SOFTBALL CONTENT PIPELINE

Updated Build Plan

All Questions Answered  |  Requirements Finalized

SportsAndNatureGear.com  |  March 13, 2026

# 1. Key Decisions Summary

All 37 questions have been answered. Here are the decisions that most significantly shaped the architecture.

## 1.1 Three GitHub Actions, Not Two

Your answers restructured the Sunday automation. The system now has three distinct GitHub Actions:

- Pipeline A: Daily Article Builder (weekday mornings, 5am PT). Picks the next queued article from Airtable, generates full content, writes to all three tables.

- Pipeline B: Sunday Price Check (Sunday nights). Iterates all published articles, checks current Amazon prices, updates HTML only when price changes exceed 10%. Replaces out-of-stock products automatically.

- Pipeline C: Manual Product Refresh (workflow_dispatch only, run on demand). Full re-query of Amazon + Google Trends, re-runs product selection for all slots, regenerates editorial sections for changed products. You trigger this when you want fresh product picks.

## 1.2 Simplified Sunday Refresh

The Sunday automation is now lightweight. It does not re-run product selection, does not re-query Google Trends, and does not regenerate editorial content. It only checks Amazon prices and replaces delisted/out-of-stock products. This means Sunday runs will be fast and inexpensive (minimal API calls, no Claude usage unless a product is unavailable and needs replacement).

## 1.3 Other Critical Decisions

| Decision | Detail |
| --- | --- |
| Airtable structure | Each category gets its own base. Softball uses sang-softball. Separate secret: AIRTABLE_SOFTBALL_BASE_ID. |
| Article queue | 9 articles pre-loaded in softball-articles with status = Queue. Pipeline A picks next by priority order from Category Architecture. |
| Girls Softball Cleats | Reference only for voice/format, but rebuild to automated format so Sunday refresh can maintain it. |
| Product archival | When a product swap occurs (via manual refresh), old product rows are archived, not overwritten. |
| No browse nodes | Softball may not have Amazon browse nodes. Will use keyword search via SportingGoods index. Need to verify. |
| Thresholds | min_reviews: 10, min_rating: 2.5 (lower than running shoes due to niche volume). |
| Top brands in YAML | Hard-coded per page. Louisville Slugger, DeMarini, Easton for bats; Rawlings, Wilson, Mizuno for gloves; etc. |
| Price tiers | Dynamically calculated from each result set (terciles), not fixed per page. |
| Comparison table | Flexible 5-7 products, not fixed at 5. |
| Product selection | Always algorithmic. No manual override for Top Pick. |
| GeniusLink | Single group: 'softball'. Section 7 UTM structure confirmed. |
| Content voice | Embed voice rules from Editorial Guide into Claude prompt. No author byline. No persona name reference. |
| Editorial notes | Passed directly to Claude as prompt instructions per article. |
| Word count | Claude self-regulates to target range from Category Architecture. Not enforced in validation. |
| Spec validation | Validate that Claude does not invent specifications not present in Amazon product data. |
| Duda integration | Duda pulls directly from Airtable. Raw HTML in widget columns. SEO metadata also pulled from Airtable. |
| Duda template | William will create the 10-slot HTML widget template in Duda. |
| Redirects | Out of scope. William manages redirects separately. |
| Future categories | System built category-agnostic. New categories = new YAML + new Airtable base. Could add pages beyond initial 9. |

# 2. System Architecture

## 2.1 Execution Flow: Pipeline A (Daily Article Builder)

Runs weekday mornings at 5am PT. Builds one article per run.

| # | Module | Description |
| --- | --- | --- |
| 1 | config_loader | Read article YAML + inject runtime secrets from GitHub Actions |
| 2 | airtable_client | Query softball-articles for next row with status = Queue (priority order). If none, exit 0. |
| 3 | signals_collector | Query Amazon Creators API (SportingGoods index, keywords from YAML, min 10 reviews, min 2.5 rating) |
| 4 | trends_collector | Query Google Trends for rising/top queries matching the article's keyword space |
| 5 | product_selector | Score products (40% BSR, 25% brand authority, 20% trends, 15% reviews). Assign slots: Top Pick, Budget, Mid-Range, Premium, Comparison (5-7). Dynamic price terciles. |
| 6 | geniuslink_client | Create/retrieve cached affiliate URLs with UTM params. Single group: softball. |
| 7 | content_generator | Call Claude (claude-sonnet-4-6) with product data + editorial notes + voice rules. Generate 10 HTML widget blocks. Validate JSON output + spec integrity. |
| 8 | airtable_client | Upsert article row (status = Published, widget_1-10, ASINs). Insert product rows. Insert FAQ rows. |

## 2.2 Execution Flow: Pipeline B (Sunday Price Check)

Runs Sunday nights. Iterates all published articles.

| # | Module | Description |
| --- | --- | --- |
| 1 | airtable_client | Query all softball-articles with status = Published |
| 2 | signals_collector | For each article: query Amazon for current price/availability of stored ASINs only |
| 3 | price_checker | Compare current prices vs. stored prices. Flag changes > 10%. Flag out-of-stock products. |
| 4 | product_replacer | For out-of-stock products only: re-query Amazon, re-run product_selector for that slot, create GeniusLink, generate replacement HTML via Claude |
| 5 | html_updater | For price changes > 10%: update price strings in affected HTML widget blocks (string replacement, no full regeneration) |
| 6 | airtable_client | Update softball-products (prices, last_updated). Archive replaced products. Update affected widget columns. Touch last_refresh date. |

## 2.3 Execution Flow: Pipeline C (Manual Product Refresh)

Triggered manually via workflow_dispatch. Full product refresh for all published articles (or a specified article_id).

| # | Module | Description |
| --- | --- | --- |
| 1 | config_loader | Load config. Accept optional article_id parameter (default: all published). |
| 2 | signals_collector | Full Amazon Creators API query per article (same as Pipeline A) |
| 3 | trends_collector | Full Google Trends query per article |
| 4 | product_selector | Re-run full product selection for all slots per article |
| 5 | diff_checker | Compare new slot assignments vs. current. Identify changed slots. |
| 6 | geniuslink_client | Create/retrieve affiliate URLs for any new products |
| 7 | content_generator | Regenerate HTML blocks for changed product slots (Top Pick card, tier cards, comparison table, editorial deep-dives) |
| 8 | airtable_client | Archive old product rows. Insert new product rows. Update article widget columns. Update ASINs. |

# 3. Repository Structure

sportsandnaturegear/

pipeline/                             # existing weekly trending pipeline (unchanged)

content-pipeline/                     # NEW: category content pipeline

run_article.py                      # Pipeline A orchestrator (daily)

run_price_check.py                  # Pipeline B orchestrator (Sunday)

run_product_refresh.py              # Pipeline C orchestrator (manual)

models.py                           # Pydantic schemas for content pipeline

modules/

config_loader.py                  # shared: read YAML, inject secrets

signals_collector.py              # shared: Amazon Creators API queries

trends_collector.py               # shared: Google Trends queries

product_selector.py              # NEW: composite scoring, slot assignment

price_checker.py                 # NEW: price comparison, OOS detection

html_updater.py                  # NEW: price string replacement in HTML

geniuslink_client.py             # shared: affiliate link creation w/ UTMs

content_generator.py             # NEW: long-form article + product card gen

airtable_client.py              # NEW: softball-specific (3 tables)

config/

content/

softball/

fastpitch-softball-bats.yaml

fastpitch-softball-gloves.yaml

fastpitch-softballs.yaml

slowpitch-softball-bats.yaml

slowpitch-softball-gloves.yaml

slowpitch-softballs.yaml

girls-softball-cleats.yaml

womens-softball-cleats.yaml

softball-swing-trainers.yaml

.github/workflows/

weekly-pipeline.yml                 # existing (unchanged)

content-article-pipeline.yml        # NEW: daily article (Pipeline A)

content-price-check.yml             # NEW: Sunday price check (Pipeline B)

content-product-refresh.yml         # NEW: manual product refresh (Pipeline C)

runs/

content/

softball/

geniuslink_cache.json          # global ASIN cache for softball

{article_id}/

raw_signals.json

ranked.json

canonical.json

run_log.json

Design note: The directory is named content-pipeline (not softball-pipeline) because this system serves any future category. Softball is just the first. config/content/softball/ holds the softball YAMLs; a future category like 'tennis' would go in config/content/tennis/ with its own Airtable base.

# 4. Airtable Schema (sang-softball base)

Three tables. Each uses article_id as the linking key.

## 4.1 softball-articles

| Column | Type | Notes |
| --- | --- | --- |
| article_id | Text (PK) | e.g., fastpitch-softball-bats. Matches YAML filename. |
| category_id | Text | Always 'softball' for this base. |
| status | Select | Queue / Building / Published / Error |
| priority | Number | Build order (1 = first). From Category Architecture. |
| slug | Text | URL path, e.g. /softball/softball-gear/fastpitch-softball-bats |
| page_title | Text | H1 from Category Architecture |
| meta_title | Text | SEO title (<=65 chars) |
| meta_description | Text | SEO meta description (<=155 chars) |
| primary_keyword | Text | From Category Architecture |
| secondary_keywords | Text | Pipe-delimited list |
| target_word_count_min | Number | e.g. 2200 |
| target_word_count_max | Number | e.g. 2600 |
| editorial_notes | Long text | From Category Architecture, passed to Claude |
| widget_1 through widget_10 | Long text | Raw HTML blocks for Duda widgets |
| top_pick_asin | Text | ASIN of Our Top Pick product |
| budget_asin | Text | ASIN of budget tier product |
| midrange_asin | Text | ASIN of mid-range tier product |
| premium_asin | Text | ASIN of premium tier product |
| comparison_asins | Text | Comma-separated 5-7 ASINs |
| build_date | Date | When article was first generated |
| last_refresh | Date | Last Sunday price check or manual refresh date |
| published_url | URL | Live Duda page URL |

## 4.2 softball-products

| Column | Type | Notes |
| --- | --- | --- |
| product_id | Formula (PK) | article_id + '-' + asin |
| article_id | Text | Links to softball-articles |
| asin | Text | Amazon ASIN |
| role | Select | top_pick / budget / midrange / premium / comparison |
| brand | Text | Product brand |
| model | Text | Product model name |
| price_usd | Currency | Current Amazon price |
| rating | Number | Star rating (e.g., 4.7) |
| review_count | Number | Number of reviews |
| bsr | Number | Best Sellers Rank |
| image_url | URL | Primary product image |
| affiliate_url | URL | GeniusLink URL with UTM params |
| best_for | Text | Short use-case description (for comparison table) |
| standout_feature | Text | Key differentiator (for comparison table) |
| editorial_blurb | Long text | HTML for Budget/Mid/Premium editorial sections |
| status | Select | active / archived |
| last_updated | Date | Last price check or refresh date |

## 4.3 softball-faq

| Column | Type | Notes |
| --- | --- | --- |
| faq_id | Auto number (PK) | Unique ID |
| article_id | Text | Links to softball-articles |
| question | Text | FAQ question (from People Also Ask or editorial) |
| answer | Long text | FAQ answer (HTML, 3-5 sentences) |
| sort_order | Number | Display order within article (1, 2, 3...) |

# 5. HTML Widget Block Mapping

Each Duda page template has 10 HTML widget slots. Unused slots are not displayed.

| Widget | Section | Content Description |
| --- | --- | --- |
| 1 | Our Top Pick Card | Product card: image, name, price, star rating, 2-3 sentence blurb, 'Shop on Amazon' CTA. Highest composite score product. |
| 2 | Intro + Why It Matters | Opening hook (human moment, not a fact). Why this gear matters. Sets context. References week/date. 2-4 paragraphs. |
| 3 | Quick Comparison Table | HTML table: Product Name, Price, Best For, Standout Feature. 5-7 products. Includes Top Pick and tier products. |
| 4 | What to Look For | 3-5 buying criteria with plain-English explanations. Based on editorial notes per page (e.g., approval stamps for bats, position sizing for gloves). |
| 5 | Three Budget Tiers Cards | Three product cards side-by-side: Budget ($XX), Mid-Range ($XX), Premium ($XX+). Each card: image, name, price, rating, 1-2 sentence pitch, CTA. |
| 6 | Best Budget Pick (editorial) | 2-3 paragraph deep-dive. Pros, cons, who it's for, sizing notes, 'Good for:' line. ~150-200 words. |
| 7 | Best Mid-Range Pick (editorial) | 2-3 paragraph deep-dive. Same format as Budget. ~150-200 words. |
| 8 | Best Premium Pick (editorial) | 2-3 paragraph deep-dive. Same format as Budget. ~150-200 words. |
| 9 | FAQs | 5-8 FAQ pairs from Google People Also Ask. HTML accordion/expandable format. Each answer 3-5 sentences in editorial voice. |
| 10 | Closing + Internal Links | Final thoughts (3-4 sentences, name top pick, acknowledge alternatives). Internal links to related softball pages per linking map. |

Note: The editorial sections for Budget, Mid-Range, and Premium (widgets 6-8) use the same product as the corresponding tier card in widget 5. This ensures consistency between the card and the editorial.

# 6. Product Selection Logic

## 6.1 Composite Score

All products from the Amazon Creators API result set (after filtering for min 10 reviews and min 2.5 rating) are scored:

| Factor | Weight | Calculation |
| --- | --- | --- |
| Amazon BSR | 40% | Normalized inverse rank within result set. Lower BSR = higher score. |
| Brand Authority | 25% | Products from top_brands list in YAML get full score. Others get 0. (Louisville Slugger, DeMarini, Easton, etc.) |
| Google Trends | 20% | Products matching rising or top trend queries get score proportional to search interest. |
| Review Quality | 15% | Blend of star rating (normalized) and review count (log-normalized). |

## 6.2 Slot Assignment

- Our Top Pick: Highest composite score overall.

- Budget: Highest composite score in the lowest price tercile (dynamically computed from result set).

- Mid-Range: Highest composite score in the middle price tercile.

- Premium: Highest composite score in the highest price tercile.

- Comparison Table (5-7): Top Pick + 3 tier picks + 1-3 additional highest-scoring products. No duplicates.

- Dedup: No product fills more than one tier slot. Top Pick may appear in comparison table alongside its tier.

# 7. Pipeline-Specific Details

## 7.1 Pipeline B: Sunday Price Check Logic

For each published article:

- Query Amazon for current data on all ASINs in the article's softball-products rows (active status only).

- For each product, compare current_price vs. stored price_usd.

- If product is out of stock or delisted: run product_selector for that slot only, create GeniusLink link, generate replacement product card HTML via Claude, archive old product row, insert new product row.

- If price changed > 10%: run html_updater to find-and-replace price strings in affected widget HTML blocks (e.g., '$65' to '$72'). Update price_usd in softball-products. No Claude call needed.

- If price changed <= 10%: update price_usd in softball-products silently. No HTML changes.

- Touch last_refresh date on the article regardless of changes.

## 7.2 Pipeline C: Manual Product Refresh Logic

This is the 'heavy' refresh. When you trigger it:

- Full Amazon Creators API query per article (same params as initial build).

- Full Google Trends query per article.

- Re-run product_selector for all slots with fresh data.

- Compare new assignments vs. current. For each changed slot:

  - Archive old product row in softball-products.

  - Create GeniusLink affiliate URL for new product.

  - Regenerate affected HTML widget blocks via Claude (Top Pick card, tier cards, comparison table, editorial deep-dives).

- For unchanged slots: update prices if needed (same 10% threshold logic).

- Write all changes to Airtable.

## 7.3 Content Generation: Claude Prompt Structure

The content_generator prompt will include:

- System prompt: Full editorial voice rules extracted from the Editorial Guide (all 6 voice rules, banned words, sentence rhythm as guideline, pre-submission checklist criteria). Women-first focus rules. Spec invention prohibition.

- Article context: Page title (H1), primary keyword, secondary keywords, target word count range, editorial notes from Category Architecture (passed directly as instructions).

- Product data: Full product details for all assigned slots (brand, model, price, rating, review count, BSR, image URL, affiliate URL, Google Trends metadata). Clearly labeled by role.

- Output schema: JSON with widget_1 through widget_10 (raw HTML), plus FAQ array, plus social snippet fields.

- Internal linking map: Related page slugs and anchor text from Category Architecture linking map.

- Validation rules: Pydantic validates JSON structure. Brand/model integrity check ensures Claude didn't invent products. Spec validation ensures no invented weights, measurements, or material claims not in Amazon data.

# 8. YAML Config Spec (Per Article)

One YAML per article in config/content/softball/. Example:

# config/content/softball/fastpitch-softball-bats.yaml

article_id: fastpitch-softball-bats

category_id: softball

display_name: "Fastpitch Softball Bats"

site_name: "Sports & Nature Gear"

site_url: "https://www.sportsandnaturegear.com"

slug: "/softball/softball-gear/fastpitch-softball-bats"

meta_title: "Best Fastpitch Softball Bats 2026: Top Picks for Every Level"

meta_description: "Find the best fastpitch softball bat for your game..."

h1: "Best Fastpitch Softball Bats: Top Picks for Every Age and League"

primary_keyword: "fastpitch softball bats"

secondary_keywords:

- best fastpitch softball bats

- fastpitch softball bats for girls

- youth fastpitch softball bats

- ASA fastpitch bats

- USSSA fastpitch bats

target_word_count_min: 2200

target_word_count_max: 2600

priority: 1

editorial_notes: >

Lead with approval stamps (ASA/USA, USSSA, NSA).

Include a size/weight chart by age.

Segment by rec vs. travel ball.

# Amazon Creators API params

search_index: SportingGoods  # needs verification

keywords: "fastpitch softball bats"

min_reviews: 10

min_rating: 2.5

# browse_node_id: TBD  # may not exist for softball

# Brand scoring

top_brands:

- Louisville Slugger

- DeMarini

- Easton

- Rawlings

- Mizuno

# GeniusLink

geniuslink_group_id: "softball"

assoc_tag: "${AMZ_ASSOC_TAG}"

# Airtable

airtable_base_id: "${AIRTABLE_SOFTBALL_BASE_ID}"

table_articles: "softball-articles"

table_products: "softball-products"

table_faq: "softball-faq"

# Internal links (from Category Architecture linking map)

internal_links:

- slug: /softball/softball-gear/softball-swing-trainers

anchor: "softball swing trainer"

- slug: /softball/softball-gear/fastpitch-softball-gloves

anchor: "fastpitch gloves"

# 9. GitHub Actions Workflows

## 9.1 content-article-pipeline.yml (Pipeline A)

- Schedule: weekday mornings 5am PT (cron: '0 13 * * 1-5' UTC)

- No matrix strategy (one article per run)

- Exits cleanly (code 0) if no articles with status = Queue

- Includes workflow_dispatch with optional article_id parameter for manual builds

- GeniusLink cache: actions/cache@v4, path: runs/content/softball/geniuslink_cache.json, key: geniuslink-content-softball

## 9.2 content-price-check.yml (Pipeline B)

- Schedule: Sunday 10pm PT (cron: '0 6 * * 1' UTC, which is Monday 6am UTC = Sunday 10pm PT)

- No matrix strategy (iterates all published articles sequentially)

- Lightweight: only Amazon price queries + optional HTML string replacement

- Claude called only for out-of-stock product replacement (rare)

## 9.3 content-product-refresh.yml (Pipeline C)

- No schedule. workflow_dispatch only.

- Input: optional article_id (default: all published articles)

- Full API calls: Amazon + Google Trends + GeniusLink + Claude

- Matrix strategy by article for parallelism (optional, can start sequential)

## 9.4 Secrets Required

| Secret | Used By |
| --- | --- |
| AMZ_CREATORS_ACCESS_KEY | signals_collector (shared with weekly pipeline) |
| AMZ_CREATORS_SECRET_KEY | signals_collector (shared) |
| AMZ_ASSOC_TAG | signals_collector, config_loader (shared) |
| GENIUSLINK_API_KEY | geniuslink_client (shared) |
| GENIUSLINK_API_SECRET | geniuslink_client (shared) |
| ANTHROPIC_API_KEY | content_generator (shared) |
| AIRTABLE_SOFTBALL_BASE_ID | airtable_client (NEW, softball-specific) |
| AIRTABLE_ACCESS_TOKEN | airtable_client (shared, same token works across bases) |

# 10. Build Phases

Eight phases. Each produces a testable increment.

| Phase | Component | Description | Dependencies |
| --- | --- | --- | --- |
| 1 | Pydantic models | Define ContentArticle, ContentProduct, ContentFaq, ContentConfig schemas in content-pipeline/models.py. | None |
| 1 | 9 YAML configs | One YAML per article from Category Architecture. All fields from Section 8. | models.py |
| 1 | Airtable setup | Create sang-softball base with 3 tables. Pre-load 9 article rows with status = Queue. | models.py |
| 2 | product_selector | Composite scoring (BSR 40%, brand 25%, trends 20%, reviews 15%). Slot assignment with dynamic price terciles and 5-7 comparison flexibility. | models.py |
| 2 | GeniusLink UTM integration | Extend existing geniuslink_client for UTM params. Create 'softball' group in dashboard. | Existing module |
| 2 | Amazon search_index test | Verify SportingGoods index works for softball queries. Test with/without browse nodes. | Amazon API creds |
| 3 | content_generator | Claude prompt with full editorial voice rules, editorial notes injection, product data. 10 HTML widget output. Spec validation. | models.py, editorial guide |
| 3 | price_checker module | Compare current vs. stored prices. Detect > 10% changes. Detect OOS/delisted. | models.py |
| 3 | html_updater module | Find-and-replace price strings in HTML widgets. No Claude needed. | models.py |
| 4 | airtable_client | Upserts to 3 tables. Product archival. FAQ batch writes. Status transitions. | models.py |
| 5 | Pipeline A (run_article.py) | Full daily pipeline: config, Amazon, Trends, selection, GeniusLink, content gen, Airtable. Queue management. | All modules |
| 6 | Pipeline B (run_price_check.py) | Sunday price check: iterate published, check prices, update HTML/products, replace OOS. | Modules from 3-4 |
| 6 | Pipeline C (run_product_refresh.py) | Manual full refresh: re-query all, re-select, diff, regenerate changed content. | All modules |
| 7 | 3 GitHub Actions workflows | content-article-pipeline.yml, content-price-check.yml, content-product-refresh.yml. | Pipelines A, B, C |
| 8 | Testing + validation | Unit tests with fixtures: product_selector, content validation, price_checker, airtable upsert idempotency. End-to-end test with one article (fastpitch bats). | All |

# 11. Remaining Open Items

All 37 original questions are answered. These items remain as pre-build tasks:

- Amazon search_index verification. Need to test that 'SportingGoods' returns softball products via the Creators API. If no browse nodes exist, keyword-only search must be validated for each article type.

- GeniusLink group creation. Create 'softball' group in the GeniusLink dashboard before first run.

- Airtable base setup. Create sang-softball base, create 3 tables with columns from Section 4, pre-load 9 article rows with status = Queue.

- Duda template creation. William creates the 10-slot HTML widget page template in Duda. Needs to be ready before first article goes live.

- Girls Softball Cleats rebuild. The existing article is reference-only, but it should be rebuilt through Pipeline A to match the automated format. Queue it with priority 3 (alongside its Category Architecture peers).

- AIRTABLE_SOFTBALL_BASE_ID secret. Add to GitHub repository secrets after base creation.

# 12. Recommended Build Sequence

- Complete the 6 pre-build tasks above (Amazon test, GeniusLink group, Airtable base, Duda template, secrets).

- Phase 1: Pydantic models, YAML configs, Airtable pre-load.

- Phase 2: product_selector module + GeniusLink UTM extension. Test in isolation with fixture data.

- Phase 3: content_generator with full editorial voice. Test with fastpitch-softball-bats as the first article.

- Phase 5: Wire up Pipeline A end-to-end. Run manually for fastpitch-softball-bats. Verify all 3 Airtable tables.

- Review first generated article in Duda. Tune Claude prompt as needed.

- Phases 3b + 6: Build price_checker, html_updater, Pipeline B, Pipeline C.

- Phase 7: GitHub Actions workflows. Enable daily schedule after first 2-3 articles look good.

- Phase 8: Full test suite. Let pipeline build remaining articles over 2 weeks.

Ready to build. Start with Phase 1 whenever the pre-build tasks are complete.